## Slide 1
Long Duration Energy Storage
Kick-off
September 11, 2020

## Slide 2
AGENDA FOR KICK-OFF MEETING

## Slide 3
PROJECT PRESENTATION
Overview
  Purpose, goals, objectives
  Scope
  Methodology
  Technical approach
Technical tasks, products & deliverables, site visits
Updated project schedule
Project team and responsibilities
Technical Advisory Committee (TAC) and TAC meetings
Q&A / Discussion

## Slide 4
Purpose: Achieve SB100 goals gracefully
State leaders don’t blame renewables; but robust planning is essential!

## Slide 5
Envision Aug. 14th with no fossil fuels: Power
Black outs
For Resource Adequacy:
Need ~50 GW (more in 2045)
Hydro ~ 5 GW (?)
Geothermal ~ 1 GW
Biomass < 1 GW
Wind ~ ??
Solar = zero after sunset
Imports ??
May need > 40 GW of dispatchable storage (or demand management?)
The governor will want this analyzed 100 different ways!

## Slide 6
Envision Aug. 14th with no fossil fuels: Energy
Energy Adequacy (one day):
Aug. 14:
• 850 GWh Total
• 100 GWh Solar
• Need ~8 X more solar if we rely mostly on solar
• Will imports be available?
Of the 850 GWh, ~ 500 GWh at night
Thus, the 40 GW of storage needs to provide ~12 h of storage
August 14, 2020 – day of black outs
In 2045 the numbers will be bigger; How will we get there? This is our challenge!
PS What about January?

## Slide 7
PROJECT OBJECTIVES
Study Value of Long-Duration Storage
  What role(s) will long-duration storage play?
  What cost target must a technology reach to be helpful?
Larger goal: Provide value to ratepayers
  Low electricity prices
  Reliable electricity
  Meet SB100 targets
  Technical societal goals
    Address climate change
    Reduce air & water pollution
    Adequate clean-water supplies
  Broader societal goals
    Stability of jobs
    Social justice – move toward a more equitable world…

## Slide 8
Scope: Understanding storage requires broader look
Long-duration Storage
Variable renewables: Solar, Wind
Long-distance Transmission
Green Hydrogen
Carbon sequestration
Demand management
Electrification
Dispatchable renewables: Hydro, Geothermal, Biogas

## Slide 9
Scope: Emphasis
Long-duration Storage
Short-duration storage
LCOS - deliver solar electricity at night
Resource adequacy
Emphasize
De-emphasize

## Slide 10
Scope: Include multiple roles for storage
Ancillary services (may provide entry market)
Arbitrage (frequent) – same day every day; same day sometimes
Arbitrage (less frequent) – cross day; several weeks
Seasonal storage – cycle only once or twice per year
Resource adequacy – maybe never cycle
Resilience (during outages - microgrids)
Reduced pollution
Jobs
Environmental issues (including water usage/effects)

## Slide 11
Methodology: Coordinated, 2-prong approach
Long-duration Storage
RESOLVE & SWITCH
Study storage and RE technologies
Technology evaluation
Modeling
Cost analysis (power & energy)
  Learning curve analysis
Other metrics:
  Market entry strategy
  Efficiency (as function of time)
  Jobs creation
  Response time
  Footprint (energy density)
  Permitting – environmental concerns
  Geographical flexibility
Modifications of RESOLVE
  Cross-day analysis
  Separation of charging and discharging power ratings
  Add new storage resources
  Coordinate with E3
Implement Technology Assessment results into RESOLVE and SWITCH (multiple scenarios)
Analyze results

## Slide 12
What is storage competing with?
Long-duration Storage
Wind
Long-distance Transmission
Green Hydrogen
Biogas
Carbon sequestration at peaker plants
Demand management
Hydro, Geothermal
Replace LDES
Factor of 2?
Diminish need for LDES
Potential
Electrification
Chemical storage
Nuclear?

## Slide 13
PROJECT SCHEDULE
Tech. Assessment Team
Modeling Team
Baseline definition
Technology assessment
Scenario analysis

## Slide 14
Five Public Meetings
Five public meetings are planned:
Introductory workshop in northern California:
  Proposed: Oct. 2, 2020 10 am (on-line)
Introductory workshop in southern California
  Proposed: Oct. 8, 2020 3 pm (on-line)
Present proposed scenarios: Tentative: Aug. 15, 2021
Present preliminary analysis: Tentative: Apr. 15, 2022
Present final analysis: Tentative: Aug. 15, 2022
Action item:
Approve times?

## Slide 15
Deliverables Task 2
Task # | Task | Product | Due date*
2 | Baseline development |  | 
2.1 | Data Assembly for baseline development | Draft Baseline Description | 9/4/20
 |  | Final Baseline Description | 9/25/20
2.2 | Confirmation of baseline data and approach | Draft Modelling Approach Description | 9/4/20
 |  | Final Modelling Approach Description | 9/25/20
2.3 | Implementation of baseline data into models to create initial baseline scenario | Summary of Baseline Model Results | 10/23/20
 |  | CPR Report #1 | 10/30/20
*The project started about one month late – we anticipate running about one month behind these dates

## Slide 16
Deliverables Task 3
Task # | Task | Product | Due date* | 
3 | Future Energy Technology Alternatives |  |  | 
3.1 | Evaluate and document future energy storage technology alternatives | Storage Technology Summary (draft) | 1/15/21 | 7/2/21
 |  | Storage Technology Summary (final) | 2/12/21 | 8/12/22
3.2 | Define representative future energy storage technology alternatives | Proposed Storage Scenarios Summary (draft) | 4/9/21 | 4/1/22
 |  | Proposed Storage Scenarios Summary (final) | 5/7/21 | 8/12/22
3.3 | Evaluate and document future energy electricity generation technology alternatives | Electricity Generation Technology Summary (draft) | 1/15/21 | 7/2/21
 |  | Electricity Generation Technology Summary (final) | 2/12/21 | 8/12/22
3.4 | Define representative future electricity generation technology alternatives | Proposed Electricity Generation Scenarios Summary (draft) | 4/9/21 | 4/1/22
 |  | Proposed Electricity Generation Scenarios Summary (final) | 5/7/21 | 8/12/22
*The project started about one month late – we anticipate running about one month behind these dates

## Slide 17
Deliverables Tasks 4 & 5
Task # | Task | Product | due date*
4 | Grid Scenario Development |  | 
4.1 | Multi-Day Model Optimization | Summary of Multi-day Baseline Model Results | 2/12/21
 |  | CPR Report #2 | 3/5/21
4.2 | Grid Scenario Selection | Grid Scenario Summary (draft) | 6/11/21
 |  | Grid Scenario Summary (final) | 8/13/21
5 | Grid Scenario Analysis |  | 
5.1 | Preliminary Scenario Analysis | Preliminary Analysis Summary (draft) | 2/11/22
 |  | Preliminary Analysis Summary (final) | 4/15/22
5.2 | Final Scenario Analysis | Final Analysis Summary (draft) | 6/10/22
 |  | Final Analysis Summary (final) | 8/12/22
*The project started about one month late – we anticipate running about one month behind these dates

## Slide 18
CEC Standard Deliverables
Task 1: Reports
Task 7: Evaluation of benefits
Task 8: Knowledge transfer
  Fact sheet
  Knowledge transfer plan and implementation
These will be discussed in later part of Kick-off meeting agenda

## Slide 19
Outcomes
Identification of low-cost, reliable applications of long-duration storage to meet SB100 goals.
Communication of results to multiple stakeholders
Provide independent assessment to compare to others, verifying model
An example of a possible conclusion:
  Electrification of vehicles using smart charging strategies (charge when electricity is abundant) is an opportunity to make a faster impact.

## Slide 20
Strengths of core team
Dan Kammen has trained many students who are now well positioned to contribute:
  Noah Kittner – University of North Carolina
  Paty Hidalgo-Gonzalez – UC San Diego
  Sergio Catellanos – University of Texas Austin
Previously used SWITCH to help California set targets
  Dan, could you add more to this slide?

## Slide 21
Strengths of core team
Sarah Kurtz
  More than 30 years at the National Renewable Energy Laboratory (NREL)
  Research focus: high-efficiency solar cells and PV module and system reliability and performance
  Managed NREL’s Systems Integration Program under Kevin Lynn at D.O.E.
  Managed NREL’s Photovoltaics Program
Transitioned to UC Merced in 2017 with goal of supporting California’s world-leading efforts

## Slide 22
Project Team Organization
Technology Evaluation
Modeling
University of North Carolina
UC Berkeley & UC San Diego (Switch)
UC Merced (Resolve)
Coordinated efforts are a necessity; each group has an emphasis

## Slide 23
Project Team Organization
Technology Evaluation
Modeling
University of North Carolina
UC Berkeley & UC San Diego (Switch)
UC Merced (Resolve)
Storage Advisory Board

## Slide 24
TECHNICAL ADVISORY COMMITTEE
Accepted:
Erin Childs (CESA)
Shucheng Liu (CAISO)
Keith Parks (Xcel Energy)
Julia Prochnik (LDES Association of California)
Ron Sinton (Sinton Instruments)
Priya Sreedharan (GridLab)
David Williams
No response yet:
Paul Denholm (NREL)
Jennifer Dowdell (TURN)
TAC Meetings planned:
Nov. 4, 2020
Aug. 5, 2021
Feb. 3, 2022
Nov. 2, 2022
Action item:
Set time for Nov. meeting?
Maybe Nov. 5, 10 am?
Note: these individuals have active interest and may meet with us in more than these four meetings.

## Slide 25
BROADER INTERACTIONS
Collaboration with Arizona State University
  ASU joint project will be funding graduate student this year
  ASU is studying capacity expansion in Arizona to support energy transition
Open meetings once per month – GridLab will present in Sept. 25.
Outreach to additional companies and stakeholders

## Slide 26
QUESTIONS for CEC
Region to be studied: CAISO vs “California” vs WECC
Related question: Should we consider imports and exports
Utility vs BTM?
When should we leverage existing CEC efforts vs duplicate to provide independent perspective?
How will CEC guide our direction to complement E3’s (code vs exploration)
Which “Values” – see slide 8
Should we calculate NOx?

## Slide 27
BACK UP SLIDES

## Slide 28: LEARNING CURVES ARE A KEY TOOL
Kittner, et al

## Slide 29
Definition of terms
CEC defines long-duration storage as 10 or more hours (?)
For modeling, we may consider:
  Diurnal or intra-day storage (can model with 24-h time blocks)
  Cross-day or inter-day storage (need multi-day time blocks - probably a week or a month at a time)
  Seasonal storage (cycle 1X or 2X/year; need full-year or even 30 years of data)
  However, the results for each of these depend on the available resources, which is set in the context of Planning Reserve Margin
Electrochemical storage is short-duration
Is chemical storage “seasonal storage” or “electricity generation”?
Note: RESOLVE currently only considers diurnal or intra-day storage, which can be 10+ hours; must be modified to look at cross-day and seasonal? storage

## Slide 30
RSP Builds versus planned
Wind 97% of maximum allowed
Solar 20% of maximum allowed
Selected growth
Planned growth
RESOLVE outputs: Data for CAISO zone only

## Slide 31
Reference System Portfolio – which outputs = inputs?
Solano Solar Resource
Solano Wind Resource
Behind-the-meter battery power capacity
Behind-the-meter battery energy capacity
Limited by Cap
Model selects > planned;
< cap
Selects planned growth
Planned growth
Fraction of cap that is built is a useful metric

## Slide 32
More wind requires less storage
The wind is low because of caps – if the caps are increased, more wind is selected.
Note effect of added wind on need for storage.
RSP
Wind caps increased
RESOLVE outputs: Data for CAISO zone only
Notes: All wind caps were increased to 9 GW – transmission was needed immediately.

## Slide 33
Value of storage is a function of many things
Function of amount of wind, solar and storage

## Slide 34
How do we differentiate storage technologies?
Dowling, et al (Joule)
Key metrics:
Efficiency
$/kW
$/kWh

## Slide 35
Other Metrics
Market entry strategy – Bridge over the valley of death
Politically viable: Jobs retention
Leverage existing infrastructure
Practicality
  Dispatchability (high-T fuel cells are slow to start up)
  Footprint (energy density)
  Permitting – environmental concerns
  Geographical flexibility
  What else?
For discussion:
Modularity vs utility scale

## Slide 36
Metrics for selecting weather – extend to cross-day?
https://www.google.com/url?sa=t&rct=j&q=&esrc=s&source=web&cd=&ved=2ahUKEwj8xcHwmqTrAhXOrZ4KHQLBAcYQFjAGegQICRAB&url=https%3A%2F%2Fwww.cpuc.ca.gov%2FWorkArea%2FDownloadAsset.aspx%3Fid%3D6442451316&usg=AOvVaw0mbDD9U2xzOhtJGUFNBfvU
IRP_MAG_E3_Resolve_2016-10-20.pdf

## Slide 37
We welcome collaboration: skurtz@ucmerced.edu
Thank you for your attention!